Library Project Part 6

CS 2450 Section 2

4/13/14

F. Colton Parry

Karl Schuelke

Michael Kennard

Scott Weber

Status update

Our group is right on schedule for completing this project by the due date. There is a possibility that it will be done before then, which means under budget as well. The building of the functionality has been completed in C++. Testing is about 75% completed and the GUI is about 50% completed. There is a functioning CLI completed. Overall this puts our project at about 90% complete.

The major road blocks that we have encountered have been with integrating different team members experience into the project. For our repository we have used SVN which did cause Karl a bit of delay on getting the code for the GUI. There was also some unfamiliarity with the testing code that Michael has used. This has caused some refactoring of the code but made testing much easier after it was implemented. All of these obstacles have been easily overcome with good communication and a little teaching and patience.

With a 95% degree of confidence, we will have this project ready to present and be turned in by the due date. Currently, there are no major roadblocks or adjustments that need to be made. Attached you will see a current Gannt chart with up to date tasks and statuses.